**Project Backlog**

Week 3

**Group**: 12

**Members**: Shesan, Nishanth, Bill, Dananjay

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Priority** | **Item #** | **Description** | **Estimated time** | **By** |
|  |  |  |  |  |
| **High** |  |  |  |  |
|  | 1 | Product abstract data type | 2 hours | Shesan |
|  | 2 | Amazon metadata preprocessing | 10 hours | Shesan |
|  | 3 | Review data preprocessing | 8 hours | Shesan |
|  |  |  |  |  |
| **Medium** |  |  |  |  |
|  | 1 | Sort Module | 10 hours | Dananjay |
|  | 2 | Search Module | 10 hours | Nishanth |
|  | 3 | Basic UI layout | 6 hours | Bill |
|  | 4 | User interface interactions | 6 hours | Bill |
|  |  |  |  |  |
| **Low** |  |  |  |  |
|  | 1 | Project log for this week | 30 min | Shesan |
|  | 2 | Meeting minutes for this week | 30 min | Shesan |
|  | 3 | Product backlog for this week | 30 min | Shesan |
|  | 4 | Burnout chart for this week | 1 hour | Shesan |