**Product Backlog**

Week 1

**Group**: 12

**Members**: Shesan, Nishanth, Bill, Dananjay

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Priority** | **Item #** | **Description** | **Estimated time** | **By** |
|  |  |  |  |  |
| **High** |  |  |  |  |
|  | 1 | Topic selection | 15 min | All |
|  | 2 | Product idea refinement | 30 min | All |
|  | 3 | Dataset selection | 30 min | All |
|  |  |  |  |  |
| **Medium** |  |  |  |  |
|  | 1 | Work/Role assignment | 15 min | All |
|  | 2 | Project plan submission | 1 hour | Shesan |
|  | 3 | Setup communication (Group chats) | 5 min | Dananjay |
|  | 4 | GitHub setup for project | 1 hour | Shesan |
|  |  |  |  |  |
| **Low** |  |  |  |  |
|  | 1 | Project log for this week | 30 min | Shesan |
|  | 2 | Meeting minutes for this week | 30 min | Shesan |
|  | 3 | Product backlog for this week | 30 min | Shesan |
|  | 4 | Burnout chart for this week | 1 hour | Shesan |